# Project Charter

Project: AI-Driven Enterprise Project Intelligence & Risk Management Platform

# PURPOSE

Give project managers and executives a single platform that predicts project risks early, explains why they are happening, and recommends actions, using both structured project data and unstructured project documents.

# OBJECTIVES

- Predict schedule delay and cost overrun probability for every active project.

- Maintain a live, scored risk register across the project portfolio.

- Provide a natural-language assistant (RAG) that answers questions from project documents with source citations.

- Reduce the time spent on manual status reporting by at least 40 percent.

# SCOPE

In scope: data ingestion from project tools, risk scoring models, RAG assistant, dashboards, alerts.

Out of scope: replacing the existing project scheduling tool, financial accounting.

# STAKEHOLDERS

Sponsor: Chief Operations Officer. Users: Project Managers, PMO, Risk Officers, Executives.

# KEY DELIVERABLES

Data pipeline, risk prediction models, RAG knowledge base, web dashboard, user documentation.

# SUCCESS CRITERIA

Risk prediction recall above 80 percent on historical projects; RAG answers grounded in cited documents; adoption by at least 70 percent of active project managers.