# Risk Management Plan

# RISK CATEGORIES

Schedule, Budget, Resource, Technical, Vendor/Third-party, Compliance/Legal, Scope Change, Security, Stakeholder.

# RISK IDENTIFICATION

Risks are identified through weekly status reviews, retrospectives, automated signals from the platform (late tasks, burn-rate spikes, repeated change requests), and stakeholder reporting.

# RISK SCORING

Score = Likelihood (1-5) x Impact (1-5).

Likelihood: 1 Rare, 2 Unlikely, 3 Possible, 4 Likely, 5 Almost certain.

Impact: 1 Negligible, 2 Minor, 3 Moderate, 4 Major, 5 Severe.

Rating bands: 1-5 Low, 6-12 Medium, 13-19 High, 20-25 Critical.

# RESPONSE STRATEGIES

Avoid, Mitigate, Transfer, Accept. Every High or Critical risk must have an owner, a mitigation plan, and a review date.

# ESCALATION RULES

- Medium: reviewed by Project Manager weekly.

- High: escalated to PMO within 2 business days.

- Critical: escalated to Executive Sponsor within 24 hours.

# MONITORING

Risk register reviewed weekly. Closed risks are recorded with outcome notes for lessons learned.